Atos for internal use

# DHC TEST PLAN TEMPLATE

author(s)	:	Marcin Kujawski

document number	:	N/A

version: 	:	1.0

status	:	Final

source	:	Atos

document date	:	10 May 2021

number of pages	:	35

owner	:

© Copyright 2019, Atos IT Services Sp. z o.o. All rights reserved. Reproduction in whole or in part is prohibited without the prior written consent of the copyright owner. For any questions or remarks on this document, please contact Atos, -.

- Contents

Contents	2

List of changes	4

1	Introduction	5

1.1	Purpose	5

1.2	Audience	5

1.3	Scope	5

1.4	Related Documents	5

1.5	Used abbreviations	6

2	Infrastructure Requirements	7

3	Assumptions	8

4	Overview of steps involved	9

4.1	Test method	9

4.2	Planning and tests list	9

5	Test Plan	12

Test 1 SDDC Management – Check SDDC licences	12

Test 2 SDDC Management – Check SDDC bundles version	12

Test 3 SDDC Management – Check vRealize Suite component is deployed successfully (vLCM)	12

Test 4 SDDC Management – Check Workload Domains status - MGT and CMP	12

Test 5 SDDC Management - Check and validate vCenter connectivity in SDDC Manager	13

Test 6 SDDC Management - Check health status of Clusters and Hosts in SDDC Manager	13

Test 7 SDDC Management - Check certificates are created for vCF components	13

Test 8 SDDC Management - Check access to vCenter Servers	13

Test 9 DHC Infrastructure - Check access to vCenter Servers	14

Test 10 DHC Infrastructure - Check health status of Clusters in vCenter	14

Test 11 DHC Infrastructure - Check health status of Hosts in vCenter	15

Test 12 DHC Infrastructure - Check vSphere general functionality: vMotion	15

Test 13 DHC Infrastructure -  Check vSphere general functionality: HA	16

Test 14 DHC Infrastructure - Verify if vROps is synchronizing accounts with vIDM	16

Test 15 DHC Infrastructure - Check access to DNS	16

Test 16 DHC Infrastructure - Check access to Active Directory	16

Test 17 DHC Infrastructure - Check NSX-T configuration for Management	17

Test 18 DHC Infrastructure - Check NSX-T configuration for Workload	18

Test 19 DHC Infrastructure – Check LogInsight configuration	18

Test 20 DHC Infrastructure – Check vRSLCM configuration	19

Test 21 DHC Infrastructure – Check vROPS configuration	19

Test 22 DHC Infrastructure – Check proper licenses are applied for DHC components (vCenter, ESXi hosts)	20

Test 23 DHC Infrastructure – Check the vSAN cluster configuration and health	20

Test 24 DHC Infrastructure – Check for disk groups, SSDs used for vSAN	20

Test 25 DHC Infrastructure – Check Storage Policy Compliance on vSAN	21

Test 26 DHC Infrastructure - Check Terminal Server configuration and license	21

Test 27 DHC Infrastructure - Check Anti-Virus Deep Security Relay, and agents status	21

Test 28 DHC Infrastructure - Check with BDS team status of Anti-Virus protection	22

Test 29 DHC Infrastructure - Check monitoring for management machines	22

Test 30 DHC Infrastructure - Check access and secrets availability in HashiCorp Vault	22

Test 31 DHC Infrastructure - Check domain membership of management servers	23

Test 32 DHC Infrastructure - Check status of vSAN encryption in vCenter	23

Test 33 DHC Infrastructure - Check status of vSAN encryption in KMS servers	24

Test 34 DHC Infrastructure - Verify Event Management	24

Test 35 DHC Infrastructure - Check Internet Proxy functionality, whitelist/blacklist	24

Test 36 DHC Infrastructure - Reporting & Billing	25

Test 37 DHC Infrastructure – Ansible Python Virtual Environment	25

Test 38 DHC Hardening – Admin account creation in the management domain	25

Test 39 DHC Hardening – Patching of the management stack VMs (Linux & Windows)	26

Test 40 DHC Hardening – Firewall rules implementation - NSX-T microsegmentation	26

Test 41 DHC Hardening – Alcatraz Compliance management	26

Test 42 DHC Hardening – Nessus Vulnerability scanning	27

Test 43 DHC Hardening – Active Directory Group Policy adjustments	27

Test 44 DHC Hardening – Enable Kerberos WinRM transport mode	27

Test 45 DHC Hardening – SDDC Manager reset VCF components credentials	28

Test 46 DHC Hardening – Management Servers credentials	28

Test 47 DHC Hardening – ESXi hosts domain join	28

Test 48 DHC Hardening – Out of band management - remote controller card credentials	28

Test 49 DHC Hardening – Hardening of DHC Password Manager (HashiCorp Vault)	29

Test 50 DHC Hardening – Ansible vars and inventory cleanup	29

Test 51 DHC Hardening – Prerequisite Virtual Machine log files transfer	29

Test 52 vRA Cloud – Check OS templates are imported in vCenter (CMP Cluster)	29

Test 53 vRA Cloud – Check vRA Cloud configuration	29

Test 54 vRA Cloud – API calls verification in CAS (Code Stream) – Create VM	30

Test 55 vRA Cloud – API calls verification in CAS (Code Stream) – Power Operations	30

Test 56 vRA Cloud – API calls verification in CAS (Code Stream) – Snapshot Operations	30

Test 57 vRA Cloud – API calls verification in CAS (Code Stream) – Disk Operations	30

Test 58 vRA Cloud – API calls verification in CAS (Code Stream) – Resize VM	30

Test 59 vRA Cloud – API calls verification in CAS (Code Stream) – Delete VM	30

Test 60 CEB – Check backup integration (DHC side)	30

Test 61 CEB – Check backup integration (backup side)	31

Test 62 CEB – Verify test backup and restore (mgt VM)	31

Test 63 CMP – Check CMP integration	31

Test 64 CMP – CPRs execution	32

Test 65 Service Now – Validate CMDB for Customer Workload	32

Test 66 Service Now – Validate CMDB for Management CIs	32

Test 67 Service Now – Verify Event Management	32

Test 68 Service Now – Service Level Management	33

6	Appendix A – Automated Infrastructure Tests	34

7	Appendix B – CPRs Tests	35

- List of changes

| Version: | Date | Description | Author(s) |
| --- | --- | --- | --- |
| 0.1 | 21.04.2020 | Initial version (draft) | Marcin Kujawski |
| 0.2 | 10.05.2021 | Updates for vCF 4.1 and DHC 1.3 | Marcin Kujawski |

# Introduction

This Test Report provides documentary evidence of the completion of the technical build for the Digital Hybrid Cloud.

## Purpose

The purpose of this document is to provide detailed step-by-step instructions to test whole DHC infrastructure after finished deployment phase.

## Audience

This document is intended for the DHC build and development engineers tasked with performing DHC tests. It is advised that you read the DHC related LLDs and get familiar with all DHC components.

- Integration Architects

- DHC Build Engineers

- DHC Deployment Managers

- Cloud Tower Service Managers

## Scope

The scope of this document is verification of the technical build which includes:

- Successful implementation of DHC customer tenant

- Successful implementation of all DHC functions including monitoring and reporting

- Successfull implementation of 3rd party services: CEB, ServiceNow, CMP (optional)

Elements excluded from scope:

- Service Process setup

- Staff Training

## Related Documents

| Abbreviation | Description |
| --- | --- |
| Digital Hybrid Cloud: HLD | https://git.atosone.com/private-cloud/dhc-documentation/-/blob/develop/design/hldDigitalHybridCloud.md |
| DHC Infrastructure: LLD | https://git.atosone.com/private-cloud/dhc-documentation/-/blob/develop/design/lldInfrastructure.md |
| DHC Service Catalog: LLD | https://git.atosone.com/private-cloud/dhc-documentation/-/blob/develop/design/lldServiceCatalog.md |
| Naming Convention | https://git.atosone.com/private-cloud/dhc-documentation/-/blob/develop/develop/namingConvention.md |
| DHC Test Plan | https://git.atosone.com/private-cloud/dhc-documentation/-/blob/develop/workInstructions/dhcTestPlan.md |

## Used abbreviations

| Abbreviation | Description |
| --- | --- |
| CDE | Customer Dedicated Environment |
| DHC | Digital Private Cloud |
| ToS | Turnover to Services |
| ToP | Turnover to Production |
| CE | Customer Engagement |

# Infrastructure Requirements

- DHC instance deployed after hardening stage.

- All integrations implemented and finished (CEB, CMP, ServiceNow).

- Platform Administrative account created with correct permissions in the DHC mgmt Active Directory.

- Proper Permissions for Customer Tenant organization onvRA Cloud.

- Access to Ansible Core VM in DHC.

# Assumptions

There is an assumption that the engineers following this process have:

- an understanding of VMware products and can navigate vCenter and vRA Cloud/Cloud Partner Navigator

- an understanding of DHC design

- an understanding how to run ansible playbooks

- sufficient privileges to access vCenter and vRA Cloud/Cloud Partner Navigator

# Overview of steps involved

In general, testing is conducted from 2 perspectives:

- Customer Perspective (Workload hosting, Service Catalogue Automation)

- Cloud Operations perspective (Management infrastructure)

## Test method

Team members from the test team will act as the customer, will be instructed to behave as such. This means they will not use their technical knowledge to resolve issues or alter the system/application configuration if things do not work as expected.

Issues will be logged in a copy of the aforementioned Test Plan which will be dedicated to a specific build project.

Issues shall be passed on to the build/development team for further investigation and resolution.

Once a specific issue is fixed, a retest will take place.

Tests shall be executed in parallel, if possible from technical and manpower point of view.

## Planning and tests list

The end-to-end test will be executed in two weeks.

| No. | Type | Descrption |
| --- | --- | --- |
| Test 1 | SDDC Management | Check SDDC licenses |
| Test 2 | SDDC Management | Check SDDC bundles version |
| Test 3 | SDDC Management | Check vRealize Suite component is deployed successfully (vLCM) |
| Test 4 | SDDC Management | Check Workload Domains status – MGT and CMP |
| Test 5 | SDDC Management | Check and validate vCenter connectivity from SDDC Manager |
| Test 6 | SDDC Management | Check Health status of Clusters in SDDC Manager |
| Test 7 | SDDC Management | Check Health status of Hosts in SDDC Manager |
| Test 8 | SDDC Management | Check certificates are created for vCF components |
| Test 9 | DHC Infrastructure | Check access to vCenter Servers |
| Test 10 | DHC Infrastructure | Check health status of Clusters in vCenter |
| Test 11 | DHC Infrastructure | Check health status of Hosts in vCenter |
| Test 12 | DHC Infrastructure | Check vSphere general functionality: vMotion |
| Test 13 | DHC Infrastructure | Check vSphere general functionality: HA |
| Test 14 | DHC Infrastructure | Verify if vROPs is synchronizing accounts with vIDM |
| Test 15 | DHC Infrastructure | Check access to DNS |
| Test 16 | DHC Infrastructure | Check access to Active Directory |
| Test 17 | DHC Infrastructure | Check NSX-T configuration for Management |
| Test 18 | DHC Infrastructure | Check NSX-T configuration for Workload |
| Test 19 | DHC Infrastructure | Check LogInsight configuration |
| Test 20 | DHC Infrastructure | Check vRSLCM configuration |
| Test 21 | DHC Infrastructure | Check vROPS configuration |
| Test 22 | DHC Infrastructure | Check proper licenses are applied for DHC components (vCenter, ESXi hosts) |
| Test 23 | DHC Infrastructure | Check the vSAN cluster configuration and health |
| Test 24 | DHC Infrastructure | Check for disk groups, SSDs used for vSAN |
| Test 25 | DHC Infrastructure | Check Storage Policy Compliance on vSAN |
| Test 26 | DHC Infrastructure | Check Terminal Server configuration and license |
| Test 27 | DHC Infrastructure | Check Anti-Virus Deep Security Relay, and agents status |
| Test 28 | DHC Infrastructure | Check with BDS team status of Anti-Virus protection |
| Test 29 | DHC Infrastructure | Check monitoring for management machines |
| Test 30 | DHC Infrastructure | Check access and secrets availability in HashiCorp Vault |
| Test 31 | DHC Infrastructure | Check domain membership of management servers |
| Test 32 | DHC Infrastructure | Check status of vSAN encryption in vCenter |
| Test 33 | DHC Infrastructure | Check status of vSAN encryption in KMS servers |
| Test 34 | DHC Infrastructure | Verify Event Management |
| Test 35 | DHC Infrastructure | Check Internet Proxy functionality, whitelist/blacklist |
| Test 36 | DHC Infrastructure | Reporting & Billing |
| Test 37 | DHC Hardening | Admin account creation in the management domain |
| Test 38 | DHC Hardening | Patching of the management stack VMs (Linux & Windows) |
| Test 39 | DHC Hardening | Firewall rules implementation - NSX-T microsegmentation |
| Test 40 | DHC Hardening | Alcatraz Compliance management |
| Test 41 | DHC Hardening | Nessus Vulnerability scanning |
| Test 42 | DHC Hardening | Active Directory Group Policy adjustments |
| Test 43 | DHC Hardening | Enable Kerberos WinRM transport mode |
| Test 44 | DHC Hardening | SDDC Manager reset VCF components credentials |
| Test 45 | DHC Hardening | Management Servers credentials |
| Test 46 | DHC Hardening | ESXi hosts domain join |
| Test 47 | DHC Hardening | Out of band management - remote controller card credentials |
| Test 48 | DHC Hardening | Hardening of DHC Password Manager (HashiCorp Vault) |
| Test 49 | DHC Hardening | Ansible vars and inventory cleanup |
| Test 50 | DHC Hardening | Prerequisite Virtual Machine log files transfer |
| Test 51 | vRA Cloud | Check OS templates are imported in vCenter (CMP Cluster) |
| Test 52 | vRA Cloud | Check vRA Cloud configuration (project, cloud zone, cloud account, cloud proxy, storage profiles, network profiles, flavour mappings, image mapping, blueprints) |
| Test 53 | vRA Cloud | API call verification in CAS (Code Stream) - Create VM |
| Test 54 | vRA Cloud | API call verification in CAS (Code Stream) - Power Operations |
| Test 55 | vRA Cloud | API call verification in CAS (Code Stream) - Snapshot Operations |
| Test 56 | vRA Cloud | API call verification in CAS (Code Stream) - Disk Operations |
| Test 57 | vRA Cloud | API call verification in CAS (Code Stream) - Resize VM |
| Test 58 | vRA Cloud | API call verification in CAS (Code Stream) - Delete VM |
| Test 59 | vRA Cloud | Create VM manually CAS (Cloud Assembly) |
| Test 60 | CEB | Check backup integration (DHC side) |
| Test 61 | CEB | Check backup integration (CEB side) |
| Test 62 | CEB | Verify test backup and restore (mgt VM) |
| Test 63 | CMP | Check CMP integration |
| Test 64 | CMP | Validate CPRs execution |
| Test 65 | CMP | Validate CMDB for Customer Workload (CMP) |
| Test 66 | CMP | Validate CMDB for Mgmt CIs (MGT) |
| Test 67 | CMP | Verify Event Management |
| Test 68 | CMP | Service Level Management |

# Test Plan

##### Test 1 SDDC Management – Check SDDC licences

| SDDC Management – Check SDDC licences |  |  |
| --- | --- | --- |
| Test procedure | Login to SDDC server. Select Administrator>Licensing Check licences of all available products |  |
| Expected results | SDDC Manager is open, and login is successful Licenses are available, valid and not expired |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 2 SDDC Management – Check SDDC bundles version

| SDDC Management – Check SDDC licences |  |  |
| --- | --- | --- |
| Test procedure | Login to GUI of SDDC server. Select Repository>Bundles Check a list of available bundles and connection to Bundles repository Select Administrator>Repository Settings Check whether connection to repository is Active |  |
| Expected results | SDDC Manager is open, and login is successful Access to bundles repository is working |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 3 SDDC Management – Check vRealize Suite component is deployed successfully (vLCM)

| SDDC Management – Check connection to vRealize Suite components |  |  |
| --- | --- | --- |
| Test procedure | Login to GUI of SDDC server. Select Administrator>vRealize Suite Check connection to all components (except vRA Automation) |  |
| Expected results | SDDC Manager is open, and login is successful Connection to all vRealize Suite components is Active (except vRA Automation) |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 4 SDDC Management – Check Workload Domains status - MGT and CMP

| SDDC Management – Check Workload Domains status |  |  |
| --- | --- | --- |
| Test procedure | Login to GUI of SDDC server. Select Inventory>Workload Domains>View Details Check status of Workload Domains |  |
| Expected results | Both Workload Domains (Management and Virtual Infrastructure) are are visible with status Active |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 5 SDDC Management - Check and validate vCenter connectivity in SDDC Manager

| SDDC Management – Check and validate vCenter connectivity in SDDC Manager |  |  |
| --- | --- | --- |
| Test procedure | Login to GUI of SDDC server. Select Inventory>Workload Domains>View Details Select Workload Domain (MGT or CMP)>switch to tab Services Check presence of vCenter Servers |  |
| Expected results | vCenter Servers are available in both Workload Domains (MGT and CMP) and visible. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 6 SDDC Management - Check health status of Clusters and Hosts in SDDC Manager

| SDDC Management – Check health status of Clusters/Hosts in SDDC Manager |  |  |
| --- | --- | --- |
| Test procedure | Login to GUI of SDDC server. Select Inventory>Workload Domains>View Details Select Workload Domain (MGT or CMP)>switch to tab Clusters Check status of Clusters Select Workload Domain (MGT or CMP) > switch to tab Hosts Check status of Hosts |  |
| Expected results | Clusters in both Workload Domains (MGT and CMP) are present and active. All hosts in both Workload Domains (MGT and CMP) are present and active. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 7 SDDC Management - Check certificates are created for vCF components

| SDDC Management – Check certificates are created for vCF components |  |  |
| --- | --- | --- |
| Test procedure | Login to GUI of SDDC server. Select Administration>Backup Configuration Check configuration of backup settings |  |
| Expected results | Backup Server for SDDC Manager and NSX Manager configured to external destiny which is ansible core VM. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 8 SDDC Management - Check access to vCenter Servers

| Check and validate vCenter connectivity using vSphere Web Client |  |  |
| --- | --- | --- |
| Test procedure | Log in to your Terminal Server Open browser Enter vSphere Client URL (https://<hostname> or https://<ip_address:port>/) Login using domain credentials |  |
| Expected results | Only authorized user should be able to login vCenter server successfully Chrome is opened URL accessible Login page displayed Login successful Both vCenters (mgmt and cmp) should be visible |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 9 DHC Infrastructure - Check access to vCenter Servers

| Check and validate vCenter connectivity using vSphere Web Client |  |  |
| --- | --- | --- |
| Test procedure | Log in to your Terminal Server Open browser Enter vSphere Client URL (https://<hostname> or https://<ip_address:port>/) Login using domain credentials |  |
| Expected results | Only authorized user should be able to login vCenter server successfully Chrome is opened URL accessible Login page displayed Login successful Both vCenters (mgmt and cmp) should be visible |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 10 DHC Infrastructure - Check health status of Clusters in vCenter

| Check health status of Clusters in vCenter |  |  |
| --- | --- | --- |
| Test procedure | Open vSphere Client. Log in to vCenter server using vSphere Client. Choice Datacenter and then Hosts and Clusters tab Select Cluster Perform Step 4 for both the Clusters |  |
| Expected results | vSphere Client login page is opened Login to vSphere Client is successful All Hosts and Clusters are listed under DataCenter Cluster is selected Health should be in GREEN Health status for both Clusters should be in GREEN |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 11 DHC Infrastructure - Check health status of Hosts in vCenter

| Check health status of Hosts in vCenter |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server of ACCP dev Open vSphere Client Login to vSphere Client Navigate to Hosts and cluster Choice Datacenter and then Hosts and Clusters tab Select Hosts Perform Step 4 for all hosts in both Clusters |  |
| Expected results | Login successful vSphere Web Client is opened Login to vSphere Web Client is successful Hosts and clusters are listed Hosts are visible under Cluster Health should be in GREEN Health Status of all hosts should be GREEN |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 12 DHC Infrastructure - Check vSphere general functionality: vMotion

| Check vSphere general functionality: vMotion |  |  |
| --- | --- | --- |
| Test procedure | Login to vSphere Client. Navigate to VMs and Templates and expand the inventory Select the virtual machine to be migrated and check whether machine is “Power on”, if not than “Power On” machine using steps below: a. Right click on virtual machine b. Select Power > Power On Go to Summary tab and scroll down to “Related Objects” and note down current “Host” name of virtual machine Right-click the virtual machine and select Migrate. On “Select the migration type page”, click “Change compute resource only” and click Next On “Select Compute Resource” page select appropriate Host as destination host for virtual machine Check Compatibility pane On "Select Network" page choose appropriate Destination network from the Drop down Click Next if Compatibility check is successful On "Select vMotion Priority" page select 'Schedule vMotion with high priority' On Ready to Complete page check and verify all the information and click Finish. Observe the changes on Recent Tasks Pane and wait for migration process to be completed Repeat Step 4 to ensure that virtual machine is migrated successfully to new Host |  |
| Expected results | Login successful Options listed Machine powered on Migrate option selected Compatibility checks succeeded Compatibility checks succeeded Migration process must be completed successfully Host name should reflect new destination Host |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 13 DHC Infrastructure -  Check vSphere general functionality: HA

| Check and verify vSphere HA |  |  |
| --- | --- | --- |
| Test procedure | Login to vSphere Client Select ESXi Host on which HA functionality is to be tested Navigate to VM tab Note all VMs listed for selected Host. Right click on selected host and Select Maintenance Mode -> Enter Maintenance Mode On Confirmation Box keep default settings and just click OK |  |
| Expected results | Login successful Confirmation dialog box appears The ownership of host virtual machines is transferred to the new host All VMs of Host on which HA was performed are moved to other host |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 14 DHC Infrastructure - Verify if vROps is synchronizing accounts with vIDM

| Verify if vROps is synchronizing accounts with AD |  |  |
| --- | --- | --- |
| Test procedure | Open web browser and type vROPS address After login in select Administration -> Other Accounts Check if vIDM account is present After login in select Administration -> Access -> Authentication Sources Select the Active Directory entry and click the Synchronize User Groups icon In the Confirmation dialog box, click Yes Select vIDM entry press edit and then test |  |
| Expected results | Logon screen should be available Login successful For the source type AD auto synchronization should be true Confirmation dialog box appears vIDM test should be succesfull |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 15 DHC Infrastructure - Check access to DNS

| Check access to DNS |  |  |
| --- | --- | --- |
| Test procedure | Login to AD server by RDP connection Type 'DNS' in Search and click on DNS |  |
| Expected results | AD server accessible DNS is accessible to domain users |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 16 DHC Infrastructure - Check access to Active Directory

| Check access to Active Directory |  |  |
| --- | --- | --- |
| Test procedure | Login to AD server using by RDP connection Type 'Active Directory Users and Computers' |  |
| Expected results | AD server is accessible All users and groups as well as computers are visible here |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 17 DHC Infrastructure - Check NSX-T configuration for Management

| Check NSX-T configuration |  |  |
| --- | --- | --- |
| Test procedure | Login to NSX-T (nsx001) Click System → Fabric → Nodes Select Host Transport Nodes tab Click "Managed by" on top and select management vCenter Server Validate if cluster is created, hosts are connected and no errors or warnings appear Validate if all tunnels are up and running Validate if two TEP IP Addresses are assigned per host Select Edge Transport Nodes tab Validate if two nodes are present with green status Validate if all tunnels are up and running Navigate to Networking → Tier-0 Gateways Go to gateway, exapand it and check BGP section underneath Click on "BGP Neighbours 2" → Information icon (for both IP addresses) Validate that Connection State is ESTABLISHED (for both IP addresses) (Optional) For more detailed output, you can login to NSX edge and type following commands: # get logical-router (note SERVICE_ROUTER_TIER0 vrf id) # vrf <id> # get bgp neighbor summary # get bgp neighbor # get bgp neighbor advertised-routes # get bgp neighbor routes Navigate to Networking → Load Balancing Select Load Balancers tab Validate if vrops-https LB is present with 2 virtual servers assigned and status is Success Select Virtual Servers tab Validate if vrops-https Virtual Server is present with server pool assigned and status is Success Select Server Pools tab Validate if vrops-https Server Pool is present with 2 members assigned and status is Success |  |
| Expected results | Login successful Host Transport Nodes have 2 TEP IP addresses assigned, tunnels are up and green, no issuss reported Edge Transport Nodes have two nodes created, tunnels are up and green, no issuss reported BGP connectivity is established with proper advertised routes vROPS load balancer is created, all statuses green, 2 members assigned, statuses are Success |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 18 DHC Infrastructure - Check NSX-T configuration for Workload

| Check NSX-T firewall rules |  |  |
| --- | --- | --- |
| Test procedure | Login to NSX-T (nsx002) Click System → Fabric → Nodes Select Host Transport Nodes tab Click "Managed by" on top and select workload vCenter Server Validate if cluster is created, hosts are connected and no errors or warnings appear Validate if all tunnels are up and running Validate if two TEP IP Addresses are assigned per host Select Edge Transport Nodes tab Validate if two nodes are present with green status Validate if all tunnels are up and running Navigate to Networking → Tier-0 Gateways Go to gateway, exapand it and check BGP section underneath Click on "BGP Neighbours 2" → Information icon (for both IP addresses) Validate that Connection State is ESTABLISHED (for both IP addresses) (Optional) For more detailed output, you can login to NSX edge and type following commands: # get logical-router (note SERVICE_ROUTER_TIER0 vrf id) # vrf <id> # get bgp neighbor summary # get bgp neighbor # get bgp neighbor advertised-routes # get bgp neighbor routes |  |
| Expected results | Login successful Host Transport Nodes have 2 TEP IP addresses assigned, tunnels are up and green, no issuss reported Edge Transport Nodes have two nodes created, tunnels are up and green, no issuss reported BGP connectivity is established with proper advertised routes |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 19 DHC Infrastructure – Check LogInsight configuration

| Check LogInsight configuration |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server Open web browser Enter loginsight adres Login with domain account Go to Management -> Administration> Agents Check if there are agents connected Go to Integration -> vSphere Check if vCenter is configured Go to Integration -> vRealize Operations Check if vROPS is configured Go to Content Packs Check installed Content Packs Go to Interactive Analytics -> Manage Alerts.. Check if Alerts are enabled Go to Administration>Management>License Check if license is configured |  |
| Expected results | Login successful Agents are available vSphere integration with vCenter Servers (MGT and CMP) is done and working vROPS integration is done and working: - alerts integration is enabled - launch in context is enabled DHC Custom Content Pack is installed Alert definitions provided by DHC Custom Content Pack are enabled License is valid and Active |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 20 DHC Infrastructure – Check vRSLCM configuration

| Check vRSLCM configuration |  |  |
| --- | --- | --- |
| Test procedure | Login to vRSLCM using domain account Go to Environments Confirm presence of vRLI, vIDM, vRNI and vROPs environment Expand (View Details) each environment and confirm presence of all components Navigate to Identity and Tenant Management → User Management and confirm that LCM Admins role is present Go to Marketplace → Marketplace Validate if content is synced and available |  |
| Expected results | Login is sucessfull vRLI, vIDM, vRNI and vROPs environments are visible and healthy All components in each environments are visible and healthy Compliance Status: Compliant Operational Status: Healthy For second cluster: Compliance Status: Compliant Operational Status: Healthy rsce-{locationCode}-lcl-l-admins role is present Marketplace is synced and content is available |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 21 DHC Infrastructure – Check vROPS configuration

| Check vROPS configuration |  |  |
| --- | --- | --- |
| Test procedure | Login with domain account Go to Administration>Management>Cluster Management Check both Node status Go to Administration>Solutions>Configuration Check Solutions configuration and Adapter Status Go to Administration>Management>Licensing Check if license is configured Go to Administration>Access>Access Control Check if User Accounts list. |  |
| Expected results | Login is successful Both cluster nodes are running and online. All solutions (except Active Directory, Operating Systmes and vRA Assesments) are configured and receiveing data. License is valid and active user loc-vop-content and loc-vop-epops is created |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 22 DHC Infrastructure – Check proper licenses are applied for DHC components (vCenter, ESXi hosts)

| Check proper licenses are applied for DHC components |  |  |
| --- | --- | --- |
| Test procedure | vCenter / ESXi hosts Open vSphere web client and login into it Navigate to Menu -> Administration>Licensing>Licenses Verify license for VMware elements |  |
| Expected results | The applied licenses are visible and assigned. License should not be expired or expiring |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 23 DHC Infrastructure – Check the vSAN cluster configuration and health

| Check the vSAN cluster configuration and health |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server Open vSphere client and login to it with domain account Navigate to Home -> Hosts & clusters Choice cluster>monitor>vSAN>Health Click on Retest button and observe the changes Perform the same operation for second |  |
| Expected results | RDP session to jump server successful Login to vCenter with domain account works Hosts and Clusters are visible All test should be 'Passed'. Cluster can report warnings related to imbalanced distribution only. vSAN Build Recommendations could report warning due to lack of internet connection. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 24 DHC Infrastructure – Check for disk groups, SSDs used for vSAN

| Check for disk groups, SSDs used for vSAN |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server Open vSphere client and login to it with domain account Navigate to Home -> Hosts & clusters Choice cluster>monitor>vSAN>Phisical disks Check disk groups for vSAN Check SSDs for vSAN Perform step 4 to 6 for second cluster |  |
| Expected results | RDP session to jump server successful Login to vCenter with domain account works Hosts and Clusters are visible All physical disks are listed |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 25 DHC Infrastructure – Check Storage Policy Compliance on vSAN

| Check Storage Policy Compliance on vSAN |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server Open vSphere client and login to it with domain account Navigate to Home -> Hosts & clusters Choice cluster>monitor>vSAN>virtual objects Check the compliance status and operational state for each VM Repeat step 2 & 3 for second cluster |  |
| Expected results | RDP session to jump server successful Login to vCenter with domain account works Hosts and Clusters are visible Compliance Status: Compliant Operational Status: Healthy For second cluster: Compliance Status: Compliant Operational Status: Healthy |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 26 DHC Infrastructure - Check Terminal Server configuration and license

| Check Terminal Server configuration and license |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server Open Server Manager Go to Remote Desktop Services -> Servers Right-click on server and select “RD Licensing Manager” Right-click on server and select “RD Licensing Diagnoser” |  |
| Expected results | Login successful License is inserted Activation status is: Activated No issues with Terminal Servers are visible Licenses are added and visible |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 27 DHC Infrastructure - Check Anti-Virus Deep Security Relay, and agents status

| Check Anti-Virus Deep Security Relay, and agents status |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server by RDP Use vSphere Client to log in to vCenter Server Check whether Deep Secure Relay VM was deployed Logon to each Windows and Ubuntu VM Check the Deep Secure Agent status |  |
| Expected results | Login successful Login window opens Deep Secure Relay was deployed OS agents are up and running |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 28 DHC Infrastructure - Check with BDS team status of Anti-Virus protection

| Check with BDS team status of Anti-Virus protection |  |  |
| --- | --- | --- |
| Test procedure | For this test interaction with 3rd party (BDS team) is needed. Get contact for BDS support team from Integration Architect or Project Manager (for DHC CAT contact is Alexandru Cioruta). Check if Deep Secure Agents installed on the DHC Managament stack are visible on Deep Security Management |  |
| Expected results | DHC Management stack is protected by the BDS Anti-Virus protection. VMs are visible and online in the Deep Security Management. BDS team confirmation is required. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 29 DHC Infrastructure - Check monitoring for management machines

| Check monitoring for management machines |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server Login to vCenter Server using client Select a particular VM for test Stress CPU on tss002 Open web browser Login with domain account to vROPS Go to Alerts Check if alert for Virtual Machine CPU Usage is present Go to SNOW Events Check if event has been created for VM with proper details |  |
| Expected results | Login to vCenter successful VM guest has high CPU usage Login to vROPS successful Alert visible in Alerts view SNOW Event created |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 30 DHC Infrastructure - Check access and secrets availability in HashiCorp Vault

| Check access and secrets availability in HashiCorp Vault |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server Login to Hash Vault https://hashiVault:8200 Go to Secret Check passwords availability |  |
| Expected results | Login to Hashi Vault is succesfull Passwords browsing is working Passwords are available |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 31 DHC Infrastructure - Check domain membership of management servers

| Check domain membership of management servers |  |  |
| --- | --- | --- |
| Test procedure | Logon to Windows Server using Active Directory account Go to Administrative Tools>Active Directory Users and Computers Go to DHC>Servers Check list of computer accounts Logon to each Windows and Ubuntu VMs using domain account to confirm Active Directory membership |  |
| Expected results | All VMs from DHC Management stack are visible under the computer account list Logon to to each Windows and Ubuntu VMs is succesfull |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 32 DHC Infrastructure - Check status of vSAN encryption in vCenter

| Check status of vSAN encryption in vCenter |  |  |
| --- | --- | --- |
| Test procedure | Login to the vCenter Server Press vCenter server instance and choice configure tab Navigate to Security → Key Providers and select provider server Observe the list of KMS servers nodes Press cluster object and choice configure tab Press vSAN → Services Observe the status of encryption Press cluster object and choice monitor tab Press vSAN → Health Observe vCenter and all hosts in Encryption section Check status of KMS nodes and cluster in vCenter KMS status tab Observe Key status Change tab for Host KMS status Observe Key status of each ESXi hosts Go to CPU AES-N section and observe the status |  |
| Expected results | Login to vCenter is working KMS servers are up and connected Encryption is enabled on vSAN KMS cluster is created and connected Key status of all ESXi servers is green CPU AES-N future is enabled |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 33 DHC Infrastructure - Check status of vSAN encryption in KMS servers

| Check status of vSAN encryption in KMS servers |  |  |
| --- | --- | --- |
| Test procedure | Log into the Cloudlink webGUI on a first cluster node using secadmin Go to System>Cluster. Verify the cluster status Go to System>License. Verify license status Go to Server>Syslog Verify syslog server Go to Server>DNS Verify DNS setup. Go to System>Backup Check backup setup. |  |
| Expected results | Verify if the cluster status is listed as OK License Subscription must be valid and active. For Syslog hostname of vRLI load balancer has to be set and service has to be activated. Both local Domain Controller IP addresses are setup as DNS servers. Backup is configured on SFTP provided by SDDC Manager |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 34 DHC Infrastructure - Verify Event Management

| Verify ticket is raised on host failure host |  |  |
| --- | --- | --- |
| Test procedure | Login to the vROps server Go to adapters and make sure SNOW plugin is enabled and configured Open SSH session to HTTP Gateway server (hgw001) Login to the host using credentials from Hashi Vault Go to “/opt/pubsubpy3.7/dpcop-pubsub-http-gw-master/pubsubhttpgateway” Open entrypoint.sh file and validate if all parameters are correct Check if dedicated project for DHC is created in ABS Check if Enent Listener is created in SNOW Check if MGT Cis are created in CMDB Generate some load on VM to raise alert in vROPS Login to Snow Look for a ticket raised under relevant CI |  |
| Expected results | Login successful SNOW plugin is enabled and configured Login to hgw001 is successful Parameters in entrypoint.sh are correctly defined Project and configuration on ABS side is done Event Listener is defined in SNOW Alert in VROPS created A ticket for the MGMT CI is raised (Incident created as well with proper group assignment) |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 35 DHC Infrastructure - Check Internet Proxy functionality, whitelist/blacklist

| Check Internet Proxy functionality, whitelist/blacklist |  |  |
| --- | --- | --- |
| Test procedure | Log in to the Terminal Server and open Internet Explorer Go to Tools -> Internet Options Go to the Connections tab and click LAN settings Check "Use a proxy…" option and type in the Load-Balancer’s proxy IP address and port 3128 (the default port for Squid), Click OK Navigate to vmware.com to make sure that the proxy is working. Disable Proxy in the browser and navigate vmware.com once again. Check all sites from the Proxy whitelist (actual list is available HERE) |  |
| Expected results | Internet access is possible only through the proxy server. Internet connection doesn’t work when proxy is not setup. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 36 DHC Infrastructure - Reporting & Billing

| Validate reports execution for billing |  |  |
| --- | --- | --- |
| Test procedure | Login to the terminal server by RDP Open browser and enter URL for vCenter Client Enter Username and Password Validate that VM “<location>cht002” is present Check if “billing-user” exists in Hashi Vault (servers/<location>cht002/. |  |
| Expected results | Login successful Login window opens vSphere Client is accessible using domain credentials Billing VM is deployed User billing-user is present in Hashi Vault Check status of billing by execution command: billing-status Billing reports are present in /opt/billing-data folder |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 37 DHC Infrastructure – Ansible Python Virtual Environment

| Ansible Python Virtual Environment |  |  |
| --- | --- | --- |
| Test procedure | Login to ans001 machine console Once logged in you should be prompted about Pytnon3 Virtual Environment Validate that python venv is activated by executing: listPy3Venv.sh Validate if all playbooks and repository is present (check /opt/dhc path) |  |
| Expected results | Python3 virtual environment information is prompted after logon Python virtual environment is activated and listed All playbooks and repositories are in place |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 38 DHC Hardening – Admin account creation in the management domain

| Admin account creation in the management domain |  |  |
| --- | --- | --- |
| Test procedure | Login as a created domain user to any windows system, i.e. tss001, adc001. Go to Active Directory Users and Computer Go to DHC>Users>DHCAdmins Check if CO admins have proper domain accounts |  |
| Expected results | Each admin must have a personal account. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 39 DHC Hardening – Patching of the management stack VMs (Linux & Windows)

| Patching of the management stack VMs (Linux & Windows) |  |  |
| --- | --- | --- |
| Test procedure | Windows servers: to check and see reports, login to WSUS (wus001) server and explore folders: D:\AnsiblePatchReport\post_patching D:\AnsiblePatchReport\on_demand Linux servers: to check and see reports, login to deb001 linux server and explore folder: /data/ansiblepatchreport/postPatching |  |
| Expected results | Patching reports are available and confirm Managament VMs have been updated. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 40 DHC Hardening – Firewall rules implementation - NSX-T microsegmentation

| Firewall rules implementation - NSX-V and NSX-T microsegmentation |  |  |
| --- | --- | --- |
| Test procedure | Login to NSX-T via HTTPS Navigate to **Security** > **Distributed Firewall** Verify if sections, rules (sources, destinations, services, apply to) are existing Verify if last section is containing rule with DENY action Navigate to **Inventory** **Groups** Validate if all groups and segments are implemented |  |
| Expected results | Rules are implemented and last section is containing DENY action Segments are implemented. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 41 DHC Hardening – Alcatraz Compliance management

| Alcatraz Compliance management |  |  |
| --- | --- | --- |
| Test procedure | SSH to ans001 Change directory: cd /opt/dhc/deploy/roles/dpc-installAlcatraz/files/reports List directory content ls -al Check if these folders contain report files (file name format looks like <timestamp>_<hostname_result.xml>) |  |
| Expected results | Confirm reports are in destination directory |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 42 DHC Hardening – Nessus Vulnerability scanning

| Nessus Vulnerability scanning |  |  |
| --- | --- | --- |
| Test procedure | SSH to Nessus server - nes001 Change directory cd /opt/nessus/var/dhcReports/nessus List directory content ls -al Check if folder contains report files ( file name format looks like Scan_<type>_<timestamp.csv>) |  |
| Expected results | Confirm Nessus reports have been successfully created |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 43 DHC Hardening – Active Directory Group Policy adjustments

| Active Directory Group Policy adjustments |  |  |
| --- | --- | --- |
| Test procedure | Login to all windows system, i.e. tss001, ica001 Navigate to: Control Panel -> System and Security -> Administrative Tools -> Computer Management Confirm local "Administrator" account name has been changed to "c-kathos". |  |
| Expected results | Verify "Administrator" account name has been changed. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 44 DHC Hardening – Enable Kerberos WinRM transport mode

| Enable Kerberos WinRM transport mode |  |  |
| --- | --- | --- |
| Test procedure | SSH to Ansible Core (ans001) Execute *kinit* command followed by your *domain login* IMPORTANT: please use capital letters in domain name! Execute *klist* command. As a result you should see valid kerberos ticket |  |
| Expected results | Confirm the valid Kerberos ticket exists |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 45 DHC Hardening – SDDC Manager reset VCF components credentials

| SDDC Manager reset VCF components credentials |  |  |
| --- | --- | --- |
| Test procedure | Login to HashiCorp Vault by HTTPS: Navigate to secret -> <customerCode> -> <locationCode> -> servers -> <locationCode>sdm001 Check passwords for admin, ansible, root and vcf Login to SDDC Manager: SSH to the server using vcf and ansible account to confirm that passwords are valid Switch user to root: run command "su". Provide password for user root. |  |
| Expected results | Confirm that records for admin, ansible, root and vcf have random and complex passwords. Confirm you’re able login to SDDC Manager. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 46 DHC Hardening – Management Servers credentials

| Management Servers credentials |  |  |
| --- | --- | --- |
| Test procedure | Login to all linux system using local user ‘next’ account Get user ‘next’ password form HashiCorp Vault Login to all Windows system using local user ‘c-kathos’ account Get ‘c-kathos’ user password from HashiCorp Vault |  |
| Expected results | Login to Linux using account ‘next’ is succesfull. Login to Windows using account ‘c-kathos’ is succesfull. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 47 DHC Hardening – ESXi hosts domain join

| ESXi hosts domain join |  |  |
| --- | --- | --- |
| Test procedure | Login to severals ESXi hosts using domain account. |  |
| Expected results | Login is possible using domain user account. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 48 DHC Hardening – Out of band management - remote controller card credentials

| Out of band management - remote controller card credentials |  |  |
| --- | --- | --- |
| Test procedure | Get user password from HashiCorp Vault. Login to oob management system using local admin account. Open web browser and navigate to oob management system login page. Login as a local admin. |  |
| Expected results | Pawwsord is random and complex. Login is succesfull. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 49 DHC Hardening – Hardening of DHC Password Manager (HashiCorp Vault)

| Hardening of DHC Password Manager (Vault) |  |  |
| --- | --- | --- |
| Test procedure | Login to HashiCorp Vault password manager using domain user account |  |
| Expected results | Login is successful. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 50 DHC Hardening – Ansible vars and inventory cleanup

| Ansible vars and inventory cleanup |  |  |
| --- | --- | --- |
| Test procedure | SSH to Ansible Management Core server (ans001). Use cat or your favorite text editor. Check: - /opt/dhc/deploy/hosts - /opt/dhc/deploy/group_vars/all - /opt/dhc/deploy/group_vars/nsxVars.yml |  |
| Expected results | Confirm files do not contain passwords or tokens stored in clear text. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 51 DHC Hardening – Prerequisite Virtual Machine log files transfer

| Prerequisite Virtual Machine log files transfer |  |  |
| --- | --- | --- |
| Test procedure | SSH to Ansible Management Core server (ans001). Validate if /var/log/dhcLog/pre_ansible.log exists. |  |
| Expected results | Confirm logs gathered during deploy stages are visible in the folder. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 52 vRA Cloud – Check OS templates are imported in vCenter (CMP Cluster)

Test is automated within playbook. Please see dhcInfrastructureReport.html (Appendix A) for details.

##### Test 53 vRA Cloud – Check vRA Cloud configuration

Test is automated within playbook. Please see dhcInfrastructureReport.html (Appendix A) for details.

##### Test 54 vRA Cloud – API calls verification in CAS (Code Stream) – Create VM

Test is automated within playbook. Please see dhcInfrastructureReport.html (Appendix A) for details.

##### Test 55 vRA Cloud – API calls verification in CAS (Code Stream) – Power Operations

Test is automated within playbook. Please see dhcInfrastructureReport.html (Appendix A) for details.

##### Test 56 vRA Cloud – API calls verification in CAS (Code Stream) – Snapshot Operations

Test is automated within playbook. Please see dhcInfrastructureReport.html (Appendix A) for details.

##### Test 57 vRA Cloud – API calls verification in CAS (Code Stream) – Disk Operations

Test is automated within playbook. Please see dhcInfrastructureReport.html (Appendix A) for details.

##### Test 58 vRA Cloud – API calls verification in CAS (Code Stream) – Resize VM

Test is automated within playbook. Please see dhcInfrastructureReport.html (Appendix A) for details.

##### Test 59 vRA Cloud – API calls verification in CAS (Code Stream) – Delete VM

Test is automated within playbook. Please see dhcInfrastructureReport.html (Appendix A) for details.

##### Test 60 CEB – Check backup integration (DHC side)

| Check backup integration (DHC side) |  |  |
| --- | --- | --- |
| Test procedure | Backup proxy server (avp00x) is deployed in MGT cluster Tag ‘daily1800_3w’ is added to each VM from DHC Management stack which should be backed up (check lldBackup.md) CBT settings for all VMs in the MGT cluster (VM Edit Settings → VM Options → Advanced → Configuration Paramteres → Edit Configuration → ctkEnabled) Dedicated user account for backup is created in vCenter (Administration → SSO → Users and Groups → Domain “vsphere.local” |  |
| Expected results | Avamar Proxy is deployed (avp00x) Tag is added to each VM ‘daily1800_3w’ CBT is setup (ctkEnabled = TRUE) Dedicated user ‘backup@vsphere.local’ is created in vCenter. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 61 CEB – Check backup integration (backup side)

| Check backup integration (CEB side) |  |  |
| --- | --- | --- |
| Test procedure | For this test interaction with 3rd party (CEB/backup team) is mandatory. Get contact to Backup team from Integration Architect or Project Manager. Check with backup team: - Avamar/Networker is up and running - Datasets, schedules, retentions policies are configured - Avamar/ Networker is integrated with DHC vCenter - DHC Managament VMs are backed up - DHC Compute VMs are backed up (optionally) |  |
| Expected results | Backup team will deliver confirmation (written or screenshot) that DHC backup is fully configured and DHC VMs are protected. Dedicated user ‘backup@vsphere.local’ is created in vCenter. |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 62 CEB – Verify test backup and restore (mgt VM)

| Verify test backup and restore |  |  |
| --- | --- | --- |
| Test procedure | Check backup solution. For this test interaction with 3rd party (Backup team) is mandatory. Get contact to backup team from Integration Architect or Project Manager. Ask backup team to backup a particular VM from DHC Managament stack Ask backup team to restore a particular VM from DHC Managament stack |  |
| Expected results | Backup process is succesfull Restore process is succesfull and restored VM is visible in vCenter |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 63 CMP – Check CMP integration

| Check CMP integration |  |  |
| --- | --- | --- |
| Test procedure | Verify that CMP team received following information to execute discovery process: - Account ID (from vRA Cloud) - Project ID (from vRA Cloud) - Datacenter name (from vCenter) Check if MID001 and MID010 are created in vCenter Check if mid services are running on both VMs Check log files if no errors occurred |  |
| Expected results | CMP Team received all information and CMP discovery is working MID001 and 010 are deployed in vCenter Services are up and running Logs do not contain any errors on both MID servers |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 64 CMP – CPRs execution

CPRs execution results are stored in a separate document. Please see CPRs Tests (Appendix B) for details.

##### Test 65 Service Now – Validate CMDB for Customer Workload

| Validate CMDB for Customer Workload (CMP) |  |  |
| --- | --- | --- |
| Test procedure | Login to SNOW. Go to “VM Instances” table. Check if there are any CIs present for Company. Validate if proper CMDB relations are set and details included. Trigger removal of one Virtual Machine from vRA Cloud Validate if CI status changed to Decommisioned in CMDB and related CI field "Inactive" is set to "TRUE" |  |
| Expected results | Login successful VM Instances table contains Cis related to particular FO name/Company name CIs are configured correctly with relationship VM successfully deleted from vRA and vCenter CI status is updated to "Decommisioned" in CMDB and related CI field "Inactive" is set to "TRUE" |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 66 Service Now – Validate CMDB for Management CIs

| Validate CMDB for Mgmt CIs (MGT) |  |  |
| --- | --- | --- |
| Test procedure | Login to SNOW Check if MGT CIs are created in CMDB (via CMP Discovery process) Go to “VM Instances” table (table: cmdb_ci_vm_instance.LIST) Check if there are any CIs present for Company. Validate if proper CMDB relations are set and details included. |  |
| Expected results | Login successful VM Instances table contains MGT CIs related to particular FO name/Company name CIs are configured correctly with relationship |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 67 Service Now – Verify Event Management

| Event Management |  |  |
| --- | --- | --- |
| Test procedure | Login to SNOW Check if MGT CIs are created in CMDB (via CMP Discovery process) Generate some load on VM to raise alert in vROPS Login to Snow Look for a ticket raised under relevant CI Check if Incident ticket contains: - FO name = <SNOW FO for Customer> - Incident category = Cloud.IaaS.DHC - Assignment group = ZZ.Cloud.DHC-DevSecOps - Affected CI = must be filled field and CI must be available in the CMDB - Service Level that belongs to the priority must be running/measured |  |
| Expected results | Login successful CMP machines CIs are created in CMDB Alert in VROPS created for CMP VM A ticket for the CMP CI is raised All necessary information is included in SNOW ticket |  |
| Observed results |  |  |
| Status | Choose an item |  |

##### Test 68 Service Now – Service Level Management

| Service Level Management |  |  |
| --- | --- | --- |
| Test procedure | Trigger a new CPR request from CMP Portal Check if RITM request has proper SLA configured and if this SLA is running Check if Incident (created in one above test) has proper prio 1, 2 or 3 assigned and also has SLA configured and running |  |
| Expected results | CPR has SLA configured and running (verified in the related RITM request) Incident with prio 1, 2 or 3 (prio 4 is not configured) has the SLA configured and running (verified in the related RITM request) according to resolution times as follows: - DHC.Inc.P1.OLA.Cloud.03hrRes.24 * 7 * 365 - DHC.Inc.P2.OLA.Cloud.8hrRes.08:00-18:00x5-PL - DHC.Inc.P3.OLA.Cloud.18hrRes.08:00-18:00x5-PL |  |
| Observed results |  |  |
| Status | Choose an item |  |

# Appendix A – Automated Infrastructure Tests

Automated report created via Ansible Playbook for vRA tests.

# Appendix B – CPRs Tests

Report containing results of Deployment and Second day CPRs tests.